## Slide 1: Development Methodologies
A Level Computer Science – Unit 1

## Slide 2: Aspects of software development
There is an infinite variety of different types of problem that can be solved using a computer. Whether you are developing a website for a new company selling goods or services, designing a simulation of a physics experiment, building a control system using a microprocessor, or something else, all software projects have certain aspects in common.
Stages of analysis, design, implementation (which includes coding, testing and documentation), installation and evaluation are common to all projects, though they may not easily fall into these categories in some methodologies. The tasks performed at these stages in the old, traditional lifecycle methodology.

## Slide 3: Analysis
Before a problem can be solved, it must be defined. The requirements of the system that solves the problem must be established . In the case of a data processing system, or for example the construction of a website, this could cover:
the data - its origin, uses, volumes and characteristics
the procedures - what is done, where, when and how, and how errors and exceptions are handled
the future - development plans and expected growth rates
problems with any existing system
In the case of a different type of problem such as a simulation or game, the requirements will still need 10 cover a similar set of considerations.

## Slide 4: Design
Depending on the type of project, the systems designer may consider some or all of the following:
processing: | the algorithms and appropriate modular structure for the solution, specifying modules with clear documented interfaces
data structures: | how data will be held and how it will be accessed - for example in a dynamic structure such as a queue or tree, or in a file or database
output: | content, format, sequence, frequency, medium (e.g. screen or hard copy) etc.
input: | volume, frequency, documents used, input methods
user interface: | screens and dialogues, menus, special-purpose requirements
security: | how the data is to be kept secure from accidental corruption or deliberate tampering or hacking
hardware: | selection of an appropriate configuration

## Slide 5: Programming and testing
Programming normally involves breaking the problem down into individual modules and further breaking these down until each module performs a single well -defined task. The program code is then written in the chosen programming language.
Obviously a system must be thoroughly tested before being installed to make sure that all errors are discovered and corrected before going 'live' . It is part of the designer's job to come up with a test plan which will ensure that all parts of the system are properly tested.
There are several possible testing strategies.

## Slide 6: Implementation
Coding and testing will be carried out, errors traced and corrected . When all is thought to be satisfactory the software will be installed on the user's system and more testing will be done. At this· stage new weaknesses and omissions are almost bound to surface and more work will be carried out.

## Slide 7: Evaluation
The evaluation may include a post-implementation review, which is a critical examination of the system three to six months after it has been put into operation. This waiting period allows users and technical staff to learn how to use the system, get used to new ways of working and understand the new procedures required.
It allows management a chance to evaluate the usefulness of the reports and on-line queries that they can make, and go through several 'month-end' periods when various routine reports will be produced.
Shortcomings of the system, if there are any, will be becoming apparent at all levels of the organisation, and users will want a chance to air their views and discuss improvements. The solution should be evaluated on the basis of effectiveness, usability and maintainability.

## Slide 8: Evaluation
The post -implementation review will focus on the following:
a comparison of the system's actual performance with the anticipated performance objectives
an assessment of each aspect of the system against pre-set criteria
errors which were made during system development
unexpected benefits and problems

## Slide 9: The waterfall lifecycle model
The Waterfall Model illustrates the methodology described above, in which each step is completed one at a time from beginning to end, Each step has specific outputs that lead into the next step, It is possible to return to a previous stage if necessary but the model shows that the developers then have to work back down through the following stages.
The user/customer is involved at the start of the process, in the Analysis stage, but then has little input until the Evaluation stage.

## Slide 10: The waterfall lifecycle model
This model was adopted from the manufacturing industry, where changes to hardware made later in the project had high cost implications to work already completed so it was important to get each stage right before moving to the next. Although still popular, it has been now superseded by more effective models.

## Slide 11: Spiral model
The Spiral Model uses the same structured steps but introduces the idea of developing the software in iterative (repeating) stages. At the start of the process the requirements are defined and the developers work towards an initial prototype, Each successive loop around the spiral generates a refined prototype until the product is finished.

## Slide 12: Spiral model
Each time around the spiral the following activities are performed:
Analyse the requirements for the next prototype
Design the next version, the new prototype
Implement (code and test) the new prototype
Evaluate the new prototype, which generates a plan for the next iteration
The Spiral Model is mostly used for large scale projects, for example, projects that take years to deliver, Smaller projects use a variation on this called the Agile Model.

## Slide 13: Agile modelling
At all the stages of analysis, design and implementation, an agile approach may be adopted, as the stages of software development may not be completed in a linear sequence, It might be that some analysis is done and then some parts of a system are designed and implemented while other parts are still being analysed and then, for example, implementation and testing may be intermixed, The developer may then go back to design another aspect of the system.

## Slide 14: Agile modelling
Throughout the process, feedback will be obtained from the user; this is an iterative process during which changes made are incremental as the next part of the system is built. Typically the software developers do just enough modelling at the start of the project to make sure that the system is clearly understood by both themselves and the users.

## Slide 15: Agile modelling
At each stage, a prototype is built with user participation to ensure that the system is being developed in line with what the user wants, The success of the software development depends on
keeping the model simple, and not trying to incorporate features which may come in useful at a later date
rapid feedback from the user
understanding that user requirements may change during development as they are forced to
consider their needs in detail
being prepared to make incremental changes as the model develops

## Slide 16: Extreme programming
Extreme programming (XP) is a software development methodology which is intended to improve software quality and responsiveness to changing customer requirements. It is a type of agile software development in which frequent "releases" of the software are made in short development cycles. This is intended to improve productivity and introduce checkpoints at which new customer requirements can be adopted.

## Slide 17: Rapid application development (RAD)
Some very large projects may be developed over a long period of time during which both technology and user requirements change. Major changes at late stages of development can sometimes lead to projects being cancelled or restarted, at considerable cost. In response to this problem the RAD methodology was introduced, offering the promise of much faster completion of major projects. The ideas behind it include:
workshops and focus groups to gather requirements rather than a formal requirement document
the use of prototyping to continually refine the system in response to user involvement and feedback
producing within a strict time limit each part of the system, which may not be perfect but which is good enough
reusing any software components which have already been used elsewhere