## Slide 1
The relative merits and drawbacks of different methodologies and when they might be used
Software development
Sorting the following statements into their most appropriate category.
 | Waterfall | Rapid Application Dev. | Spiral Model | Extreme Programming
Adv. |  |  |  | 
Dis. |  |  |  | 
Simplicity makes it easy to manage.
Everyone on the project is very clear on their responsibilities at each stage.
Easy to see if a project is running to schedule.
Ease of management makes it suitable for large-scale development projects.
Carries a log of risk using this method.
Not until the project is near its end that the user gets to see it for the first time.
Requirements misunderstood can lead to a project that is not easy to fix.
Requirements must be very well understood, so not suitable for complex projects.
Requirements don’t need to be entirely clear from the start.
Continuous feedback from client means end project is likely to have excellent usability.
Focus on usability rather than how the product works means not suited for projects where code efficiency is very important.
Regular contact with client must be maintained at all times.
Doesn’t scale well for large projects with big teams.
Risk is placed at the heart of this model.
Excellent for projects which contain a high level of risk or uncertainty.
Very suitable for large scale problems.
Complex nature of risk analysis adds to expense.
If risk analysis is done badly the project will suffer.
Good risk analysis is a highly specialised skill.
Has a very high emphasis on programing so quality of end code likely to be very high.
Requires a team of programmers working in close collaboration, unlikely to work well if distributed geographically.
Client must be able to commit to having a full time representative working with the development team.